SHAREPOINT FOLDER STRUCTURE

Databricks Implementation — Document Repository Design

# 1. Nguyên tắc thiết kế

Lưu trữ tại tenant của VinaCapital → khi project close không cần migrate

Cấu trúc theo phase + governance, không theo team / cá nhân

Tối đa 3 cấp folder — sâu hơn dùng filter/metadata thay vì đào folder

Mỗi top-level folder có _README.md mô tả mục đích

File working draft prefix [DRAFT]; final bỏ prefix

Lock folder khi phase kết thúc (read-only) để tránh sửa hồi cố

# 2. Top-Level Structure

SharePoint Site name: 'Databricks-P1 — VC x BC' (gắn với Teams cùng tên, host trên Tenant VinaCapital). Document Library mặc định: 'Documents'. Cấu trúc bám theo 4 workstream của dự án (WS1 Assessment PMS, WS2 Assessment Sources, WS3 Core Platform, WS4 Closure).

| Folder | Mục đích | Owner | Workstream / Phase |
| --- | --- | --- | --- |
| 00_Read_First | Onboarding pack: start-here guide, quick links, glossary, where-to-find-what | Tin Huynh | Toàn dự án |
| 01_Governance | Charter, Working Agreement, Comm Plan, Steerco minutes, RAID log, CR | Tin Huynh | Toàn dự án |
| 02_WS1_Assessment_PMS_MarketS | Khảo sát PMS, MarketS: interview note, doc, roadmap WS1 | WS1 Lead | WS1 (18/05–12/06) |
| 03_WS2_Assessment_Sources | Khảo sát 8 hệ thống nguồn + Consolidate roadmap | WS2 Lead | WS2 (18/05–03/07) |
| 04_WS3_Design_Setup_PoC | Architecture, security design, setup guide, PoC artifact, demo deck | Dung Phan | WS3 (18/05–03/07) |
| 05_WS4_Closure | Closure deck, biên bản nghiệm thu, handover pack, lessons learned | Tin Huynh | WS4 (06/07–10/07) |
| 06_Shared_References | Tài liệu tham khảo: Databricks docs, VC policy, BC standards, glossary | Tin Huynh | Toàn dự án |
| 07_Reports | Weekly status, steerco deck, milestone report | Tin Huynh | Toàn dự án |
| 99_Archive | Tài liệu deprecated, version cũ | Tin Huynh | Toàn dự án |

Lưu ý cấu trúc số thứ tự: 00 = Read First (đọc đầu tiên khi onboarding), 01 = Governance (quy trình & artifact chính), 02–05 = 4 Workstream theo timeline, 06 = tài liệu tham khảo, 07 = báo cáo, 99 = archive (đặt cuối để luôn nằm cuối khi sort).

# 3. Chi tiết từng folder

## 3.1 /00_Read_First

Onboarding pack — mọi thành viên mới phải đọc folder này TRƯỚC khi vào các folder khác. Mục tiêu: 30 phút để hiểu dự án, biết tìm gì ở đâu, biết ai phụ trách gì.

| Subfolder / File | Nội dung |
| --- | --- |
| 00_Start_Here.md | Welcome + must-read trong 30': dự án là gì, scope, ai phụ trách, deadline |
| 01_Project_One_Pager.pdf | 1 trang tóm tắt: 4 workstream, timeline, key milestone |
| 02_Team_Directory.xlsx | Danh bạ team 2 bên: tên, vai trò, contact, hình ảnh |
| 03_Where_To_Find_What.md | Cheatsheet: tìm Charter ở đâu, log issue ở đâu, hỏi ai về cái gì |
| 04_Glossary.md | Thuật ngữ: PMS, VSDC, MIO, ESM, Custodian, Lakehouse, UC, ADR... |
| 05_Tools_Access_Guide.md | Hướng dẫn access Teams, SharePoint, Azure DevOps, Databricks |
| 06_FAQ.md | Câu hỏi thường gặp khi onboard |
| _README.md | Mô tả folder + lịch sử update |

## 3.2 /01_Governance

| Subfolder / File | Nội dung |
| --- | --- |
| _Templates/ | Template chuẩn: Charter, Status Report, ADR, CR, Workshop Note |
| Charter/ | Project Charter (latest + history) |
| Working_Agreement/ | Working Agreement (latest + history) |
| Communication_Plan/ | Communication Plan (latest + history) |
| Steerco/ | 1 subfolder per meeting: YYYY-MM-DD_Steerco/ (deck + minutes) |
| Change_Requests/ | CR-001_[short-name].docx + CR_Tracker.xlsx |
| RAID_Log.xlsx | Risks, Assumptions, Issues, Decisions — single source |
| Stakeholder_Register.xlsx | Danh sách stakeholder, contact, role (VC + BC) |
| Kickoff_Meeting/ | Material kickoff 19/05/2026 (deck, attendance, minutes) |
| _README.md | Mô tả folder và quy tắc |

## 3.3 /02_WS1_Assessment_PMS_MarketS

Workstream 1: Landscape Assessment hệ thống PMS & MarketS (18/05 – 12/06/2026).

| Subfolder / File | Nội dung |
| --- | --- |
| 00_Plan/ | WS1 plan, interview schedule, stakeholder list per system |
| 01_PMS/ | Interview note, document, data flow analysis cho PMS |
| 02_MarketS/ | Interview note, document, data flow analysis cho MarketS |
| 03_Findings/ | Findings tổng hợp, gap analysis |
| 04_Roadmap_WS1/ | Roadmap tích hợp WS1 (draft → final) |
| 05_Acceptance/ | Acceptance form WS1, sign-off evidence |

## 3.4 /03_WS2_Assessment_Sources

Workstream 2: Landscape Assessment 8 hệ thống nguồn (18/05 – 26/06) + Consolidate roadmap (29/06 – 03/07).

| Subfolder / File | Nội dung |
| --- | --- |
| 00_Plan/ | WS2 plan, interview schedule, stakeholder list |
| 01_MIO/ | Assessment MIO |
| 02_Salesforce/ | Assessment Salesforce |
| 03_Distributor/ | Assessment Distributor system |
| 04_Custodian/ | Assessment Custodian system |
| 05_Excel/ | Assessment Excel-based reports / spreadsheets |
| 06_VSDC/ | Assessment Vietnam Securities Depository (VSDC) |
| 07_ESM/ | Assessment ESM |
| 08_Datahub/ | Assessment Datahub |
| 09_Consolidated_Findings/ | Findings hợp nhất WS1 + WS2 |
| 10_Roadmap_Final/ | Roadmap tích hợp final cho toàn bộ source landscape |
| 11_Acceptance/ | Acceptance form WS2, sign-off evidence |

## 3.5 /04_WS3_Design_Setup_PoC

Workstream 3: Design & Setup Core Data Platform + PoC (Design 18/05–08/06, Setup 01/06–15/06, PoC 08/06–29/06, Demo 29/06–03/07).

| Subfolder / File | Nội dung |
| --- | --- |
| 01_Architecture/ | High-level + low-level architecture, diagram source (Lucid/Drawio) |
| 02_Security_Design/ | IAM, network (VNet/Private Link), encryption, Unity Catalog policy on Azure |
| 03_Data_Model/ | Medallion design (Bronze/Silver/Gold sample), naming convention |
| 04_ADR/ | Architecture Decision Records — ADR-001, ADR-002... |
| 05_Setup_Guide/ | Workspace provisioning, IaC reference, runbook setup |
| 06_Standards/ | Coding standard, branching strategy, CI/CD baseline |
| 07_PoC/ | PoC scope, notebook reference (code trong Git), result |
| 08_Demo/ | Demo deck, demo recording, feedback log |
| 09_Acceptance/ | Design sign-off, Setup acceptance, PoC acceptance |

Lưu ý: code, notebook và IaC nằm trong Azure DevOps Repos của VinaCapital. SharePoint chỉ chứa documentation, KHÔNG copy code sang đây.

## 3.6 /05_WS4_Closure

Workstream 4: Closure Meeting (06/07 – 10/07/2026, target 09/07).

| Subfolder / File | Nội dung |
| --- | --- |
| 01_Closure_Deck/ | Slide tổng kết dự án |
| 02_Acceptance_Master/ | Biên bản nghiệm thu master + sub-acceptance từ WS1/WS2/WS3 |
| 03_Handover_Pack/ | Tài liệu bàn giao cuối: architecture, runbook, KT note, access list |
| 04_Lessons_Learned/ | Lessons learned từ retrospective |
| 05_Final_Reports/ | Final project report, financial summary |

## 3.7 /06_Shared_References

| Subfolder / File | Nội dung |
| --- | --- |
| Databricks_Docs/ | Link / PDF official Databricks docs liên quan |
| VC_Policies/ | Tài liệu policy VinaCapital chia sẻ (security, naming, compliance) |
| BC_Standards/ | Blue Coral internal standards áp dụng cho dự án |
| Glossary.docx | Thuật ngữ chung cả 2 bên (Fund Management + Data terms) |

## 3.8 /07_Reports

| Subfolder / File | Nội dung |
| --- | --- |
| Weekly_Status/ | YYYY-WW_Status.pdf (1 file/tuần) |
| Steerco_Deck/ | YYYY-MM-DD_Steerco.pptx (bi-weekly) |
| Milestone_Reports/ | Báo cáo per milestone M1–M7 |
| Effort_Tracking.xlsx | Burn-down effort theo WS |

## 3.9 /99_Archive

Chứa version cũ đã bị thay thế, draft bị bỏ, tài liệu phase đã đóng. Read-only. Không xoá để giữ audit trail.

# 4. Permission Matrix

| Role | 00_RF | 01_Gov | 02_WS1 | 03_WS2 | 04_WS3 | 05_WS4 | 06_Ref | 07_Rep | 99_Arc |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Khiem Pham (VC PO) | R | R/W | R/W | R/W | R/W | R/W | R | R/W | R |
| Hien Vo (VC TL) | R | R | R/W | R/W | R/W | R/W | R/W | R | R |
| VC SME (per system) | R | R | R/W (assigned) | R/W (assigned) | R | R | R | R | R |
| VC Security | R | R | R | R | R/W (Sec) | R | R | R | R |
| Nguyen Le (BC PO) | R/W | R/W | R/W | R/W | R/W | R/W | R/W | R/W | R/W |
| Tin Huynh (BC PM) | R/W | R/W | R/W | R/W | R/W | R/W | R/W | R/W | R/W |
| Dung Phan (BC TL/Arch) | R | R | R/W | R/W | R/W | R/W | R/W | R | R |
| Tess Pham (BC Finance BA) | R | R | R/W | R/W | R | R | R/W | R | R |
| BC Dev / Eng | R | R | R/W | R/W | R/W | R | R | R | R |

00_RF (Read First) chỉ Read cho tất cả role bên VC và Dev — chỉ BC PM/PO/Lead có quyền edit. Mục tiêu: nội dung onboarding ổn định, không bị sửa lung tung. Update onboarding đi qua PR review của PM.

R = Read, R/W = Read/Write. Quản lý qua SharePoint Groups (không gán trực tiếp cá nhân).

# 5. Metadata & Naming Convention

Bật các cột metadata sau cho Document Library:

Document Type: Charter | Plan | Assessment | Design | ADR | Report | Acceptance | Other

Status: Draft | In Review | Approved | Deprecated

Workstream: WS1 | WS2 | WS3 | WS4 | Governance

Source System: PMS | MarketS | MIO | Salesforce | Distributor | Custodian | Excel | VSDC | ESM | Datahub | N/A

Owner: (person column)

Reviewer(s): (person column, multi)

Acceptance By: (person column — VC side)

File naming:

Format: YYYY-MM-DD_[DocType]_[Topic]_v[X.Y].[ext]

Ví dụ: 2026-05-12_Design_DataModel_v1.2.docx

Không space — dùng dấu gạch dưới _ hoặc gạch nối -

Không tiếng Việt có dấu (để tránh lỗi URL khi share)

# 6. Retention & Lifecycle

| Loại tài liệu | Retention | Khi nào archive |
| --- | --- | --- |
| Charter, signed agreement | ≥ 5 năm sau close | Sau close → Archive (read-only) |
| Design, ADR | ≥ 5 năm sau close | Sau close → Archive |
| Working draft (DRAFT prefix) | 60 ngày không update | Auto-flag, PM review |
| Weekly status | ≥ 2 năm sau close | Sau close → Archive |
| Defect report, hypercare log | ≥ 3 năm sau close | Sau hypercare → Archive |
| Sample data, evidence | Theo policy của VinaCapital (financial services) | — |

# 7. Setup Checklist (trước Project Start 18/05/2026)

[ ] VC tạo SharePoint Site 'Databricks-P1 — VC x BC' liên kết với Teams

[ ] Tạo 9 top-level folder theo Section 2 (00_Read_First → 99_Archive)

[ ] Tạo nội dung onboarding cho /00_Read_First/: Start Here, One-Pager, Team Directory, Where-To-Find-What, Glossary, Tools Access Guide, FAQ

[ ] Tạo subfolder per workstream (WS1: PMS, MarketS / WS2: 8 source systems / WS3: design+setup+poc / WS4: closure)

[ ] Upload _README.md vào mỗi top-level folder

[ ] Bật metadata cột theo Section 5 (gồm Workstream + Source System)

[ ] Tạo SharePoint Groups theo Permission Matrix (Section 4)

[ ] Cấp guest access cho BC team trên Tenant VinaCapital (Entra B2B)

[ ] Tạo template document (Charter, Status Report, ADR, CR, Workshop Note) trong /01_Governance/_Templates/

[ ] Upload Kickoff Meeting material vào /01_Governance/Kickoff_Meeting/ trước 19/05/2026

[ ] Test upload + edit từ tài khoản BC (Tin Huynh, Dung Phan, Nguyen Le)

[ ] Publish hướng dẫn truy cập + link /00_Read_First/ trong Teams channel #general (pinned)